Project Alpha – Progress Report

Date: January 2025

1. Work Completed

• Backend API v2.1 deployed to staging

• User authentication with JWT + refresh tokens implemented

• Database migration to PostgreSQL 16 completed

• 87% of unit tests written (coverage target: 92%)

2. Pending Tasks (High Priority)

• Implement rate limiting & DDoS protection

• Finish payment webhook handler (Stripe)

• Mobile app login crash on iOS 18.2 (repro steps ready)

3. Risks / Blockers

• Awaiting legal approval for new privacy policy wording

• Third-party API rate limit hit 3× this sprint

Prepared by: Gautam K.